Title:  Rhode Island/MTM EDI Implementation Meeting

Date:  Monday, November 26, 2018

Dial In: 1-408-792-6300 	Code:  807 659 133

MTM Attendees

Ranichandhira Nandakumar, EDI Developer

Gilu Chathaparampil, EDI Developer

Josh Heidbrier, EDI Developer

Jon Cline, Manager, Product Delivery, Business Technology

Stacy Brune, Manager Business Implementation

Valerie Barr, Director, Business Implementation

EOHHS Attendees

Mario Olivieri

Marlanea Peabody

Jason Lyon

Maria Narishkin

January Angeles

Kristen Sousa

Hector Rivera

Eric Ninneman - DXC

Mary Jane Nardone - DXC

Sandra Bates

Rajesh

Scott Gellar

Stephen Fugate - DXC

Agenda Topics:

- EDI

  - Eligibility

    - Medicaid File Testing

    - TANF File Testing

      - Medicaid IDs or Other Identifying Number

      - Gender Code and Case#

| Action Item Log |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task Number / Item |  | Owner | Status | Due Date |
|  | ETP Historical data | EOHHA | In Progress | 11/19/2018 |
|  | State Fiscal Calendar for eligibility delivery | DXC | Complete | 10/15/2018 |
|  | MTM sign up as Provider | MTM | Complete | 10/19/2018 |
|  | B2B Secure Email Form | EOHHS | Complete | 11/5/2018 |
|  | TANF Payment | EOHHS | Complete | 10/15/2018 |
|  | Eligibility test file | EOHHS | Complete | 11/9/2018 |