Title:  Rhode Island/MTM EDI Implementation Meeting

Date:  Monday, November 26, 2018

Dial In: 1-408-792-6300 	Code:  807 659 133

MTM Attendees

Ranichandhira Nandakumar, EDI Developer

Gilu Chathaparampil, EDI Developer

Josh Heidbrier, EDI Developer

Jon Cline, Manager, Product Delivery, Business Technology

Stacy Brune, Manager Business Implementation

Valerie Barr, Director, Business Implementation

EOHHS Attendees

Mario Olivieri

Marlanea Peabody

Jason Lyon

Maria Narishkin

January Angeles

Kristen Sousa

Hector Rivera

Eric Ninneman - DXC

Mary Jane Nardone - DXC

Sandra Bates

Rajesh  Talapaneni

Scott Gellar

Stephen Fugate - DXC

Agenda Topics:

- EDI

  - Eligibility

    - Medicaid File Testing

      - 834 looks good and we have received all we need for that

      - DXC to send a change file for MTM to process – w/o 12/3 or 12/10

    - TANF File Testing

      - Medicaid IDs or Other Identifying Number

      - Gender Code and Case#

        - MTM should have this new test file on the SFTP site.

        - MTM confirmed receipt

        - We processed and looks good

          - Phone Number – MTM CCR will need to collect where missing

          - Addresses – MTM CCR will need to collect where missing

          - RI TANF only – will not have an identifier on the eligibility file

            - SSN only way to identify them – MTM does not recommend intake of this number for HITRUST security purposes

            - MTM could create our own number to identify them

              - May have to look them up by name, DOB, - defer to CC how to operationalize

- Production file – 12/8/2018 for both groups.

| Action Item Log |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task Number / Item |  | Owner | Status | Due Date |
|  | ETP Historical data | EOHHA | In Progress | 11/19/2018 |
|  | State Fiscal Calendar for eligibility delivery | DXC | Complete | 10/15/2018 |
|  | MTM sign up as Provider | MTM | Complete | 10/19/2018 |
|  | B2B Secure Email Form | EOHHS | Complete | 11/5/2018 |
|  | TANF Payment | EOHHS | Complete | 10/15/2018 |
|  | Eligibility test file | EOHHS | Complete | 11/9/2018 |