Title:  Rhode Island/MTM EDI Implementation Meeting

Date:  Monday, November 5, 2018

Dial In: 1-408-792-6300 	Code:  807 659 133

MTM Attendees

Ranichandhira Nandakumar, EDI Developer

Gilu Chathaparampil, EDI Developer

Josh Heidbrier, EDI Developer

Jon Cline, Manager, Product Delivery, Business Technology

Stacy Brune, Manager Business Implementation

Valerie Barr, Director, Business Implementation

EOHHS Attendees

Mario Olivieri

Marlanea Peabody

Lissa DiMauro

Jason Lyon

Hector Rivera

Eric Ninneman

Mary Jane Nardone - DXC

Sandra Bates

Rajesh

Scott

Stephen Fugate - DXC

Agenda Topics:

- Provider Enrollment – MTM enrollment complete.

- EDI

  - Eligibility

    - Medicaid test file delivery

      - Small test file will be available at the end of this week 11/9/2018

    - File layout for TANF

      - MTM – layout looks fine

      - Timing for test file - should be able to deliver file by the end of the week 11/9/2018. Stephen to confirm.

      - Frequency – daily file for those eligible for the current month and next month. Daily full file

      - Comes through SFTP site. Separate location.

      - SFTP – encounter file submission

    - ETP historical data – EOHHS to circle back with current vendor on timing

| Action Item Log |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task Number / Item |  | Owner | Status | Due Date |
|  | Eligibility test file | EOHHS | In Progress | 11/9/2018 |
|  | ETP Historical data | EOHHA | In Progress | 11/19/2018 |
|  | State Fiscal Calendar for eligibility delivery | DXC | Complete | 10/15/2018 |
|  | MTM sign up as Provider | MTM | Complete | 10/19/2018 |
|  | B2B Secure Email Form | EOHHS | Complete | 11/5/2018 |
|  | TANF Payment | EOHHS | Complete | 10/15/2018 |