Title:  Rhode Island/MTM EDI Implementation Meeting

Date:  Monday, December 17, 2018

Dial In: 1-408-792-6300 	Code:  807 659 133

MTM Attendees

Ranichandhira Nandakumar, EDI Developer

Gilu Chathaparampil, EDI Developer

Josh Heidbrier, EDI Developer

Jon Cline, Manager, Product Delivery, Business Technology

Valerie Barr, Director, Business Implementation

EOHHS Attendees

Mario Olivieri

Marlanea Peabody

Jason Lyon

Maria Narishkin

January Angeles

Kristen Sousa

Hector Rivera

Scott Corvese

Eric Ninneman - DXC

Mary Jane Nardone - DXC

Rajesh  Talapaneni

Scott Gellar

Stephen Fugate – DXC

Karen

Agenda Topics:

- EDI

  - Eligibility

    - Medicaid

      - Address 2 field – we are seeing a long field of empty spaces. Run the potential of filling up the Address 2 filed with bogus information and truncating good information.

      - Can there be a change to the Address 2 field to eliminate the bogus records?

        - Would require a change to all 834 files.

        - Would require additional conversation with additional EOHHS & DXC stakeholders.

        - Could MTM put some logic in the upload of the 834 file – remove all blank spaces with the exception of 1 and then load the file – DXC believes this would work

        - MTM to provide some examples of issue with records we are seeing – DXC to review

    - TANF – no questions or issues.

  - SFTP Credentials – MTM has these credentials for TANF file retrieval.

| Action Item Log |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task Number / Item |  | Owner | Status | Due Date |
|  | ETP Historical data | EOHHA | Complete | 11/19/2018 |
|  | State Fiscal Calendar for eligibility delivery | DXC | Complete | 10/15/2018 |
|  | MTM sign up as Provider | MTM | Complete | 10/19/2018 |
|  | B2B Secure Email Form | EOHHS | Complete | 11/5/2018 |
|  | TANF Payment | EOHHS | Complete | 10/15/2018 |
|  | Eligibility test file | EOHHS | Complete | 11/9/2018 |