

**Title: Rhode Island/MTM EDI Implementation Meeting**

**Date**: Monday, November 5, 2018

**Dial In:** 1-408-792-6300 **Code:** 807 659 133

**MTM Attendees**

Ranichandhira Nandakumar, EDI Developer

Gilu Chathaparampil, EDI Developer

Josh Heidbrier, EDI Developer

Jon Cline, Manager, Product Delivery, Business Technology

Stacy Brune, Manager Business Implementation

Valerie Barr, Director, Business Implementation

**EOHHS Attendees**

Mario Olivieri

Marlanea Peabody

Lissa DiMauro

Jason Lyon

Hector Rivera

Eric Ninneman

Mary Jane Nardone

Sandra Bates

Rajesh

Scott

**Agenda Topics:**

1. Provider Enrollment – MTM enrollment complete.
2. EDI
   1. Eligibility
      * Medicaid test file delivery
      * File layout for TANF
      * ETP historical data

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Action Item Log** | | | | |
| **Task Number / Item** | | **Owner** | **Status** | **Due Date** |
| 1 | B2B Secure Email Form | EOHHS | In Progress | 11/5/2018 |
| 2 | Eligibility test file | EOHHS | In Progress |  |
| 3 | TANF Payment | EOHHS | In Progress | 10/15/2018 |
| 4 |  |  |  |  |
| 5 | State Fiscal Calendar for eligibility delivery | DXC | Complete | 10/15/2018 |
| 6 | MTM sign up as Provider | MTM | Complete | 10/19/2018 |