

**Title: Rhode Island/MTM EDI Implementation Meeting**

**Date**: Monday, December 17, 2018

**Dial In:** 1-408-792-6300 **Code:** 807 659 133

**MTM Attendees**

Ranichandhira Nandakumar, EDI Developer

Gilu Chathaparampil, EDI Developer

Josh Heidbrier, EDI Developer

Jon Cline, Manager, Product Delivery, Business Technology

Valerie Barr, Director, Business Implementation

**EOHHS Attendees**

Mario Olivieri

Marlanea Peabody

Jason Lyon

Maria Narishkin

January Angeles

Kristen Sousa

Hector Rivera

Scott Corvese

Eric Ninneman - DXC

Mary Jane Nardone - DXC

Rajesh Talapaneni

Scott Gellar

Stephen Fugate – DXC

Karen

**Agenda Topics:**

1. EDI
	1. Eligibility
		* Medicaid
			1. Address 2 field – we are seeing a long field of empty spaces. Run the potential of filling up the Address 2 filed with bogus information and truncating good information.
			2. Can there be a change to the Address 2 field to eliminate the bogus records?
				1. Would require a change to all 834 files.
				2. Would require additional conversation with additional EOHHS & DXC stakeholders.
				3. Could MTM put some logic in the upload of the 834 file – remove all blank spaces with the exception of 1 and then load the file – DXC believes this would work
				4. **MTM to provide some examples of issue with records we are seeing – DXC to review**
		* TANF – no questions or issues.
	2. SFTP Credentials – MTM has these credentials for TANF file retrieval.

|  |
| --- |
| **Action Item Log** |
| **Task Number / Item** | **Owner** | **Status** | **Due Date** |
|  | ETP Historical data | EOHHA | Complete | 11/19/2018 |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  | State Fiscal Calendar for eligibility delivery | DXC | Complete | 10/15/2018 |
|  | MTM sign up as Provider | MTM | Complete | 10/19/2018 |
|  | B2B Secure Email Form | EOHHS | Complete | 11/5/2018 |
|  | TANF Payment | EOHHS | Complete | 10/15/2018 |
|  | Eligibility test file  | EOHHS | Complete | 11/9/2018 |
|  |  |  |  |  |